**Daily Sprint Report**

**Date: 19/05/2024**

Team Update

• The team finished 7 issues and made major progress towards the biggest issue out of the 24 issues in the current sprint.

• Leonardo is continuing to work on the Neural Network solution for the optimizer. Levente is making the graphs to show and compare the data from the program. Ignat is finalizing the looks of the pages. Kacper and Sebi are working on being able to read in and to save to different files.

• The goal for the sprint is to get as close to the final product as possible for the presentation at the end of this sprint.

Roadblocks

• The team was slowed down by the math exam last week.

• Every roadblock was talked about and resolved in this meeting.

Plans for the next Sprint

• Because we plan on finishing all the must features next sprint, we plan on polishing any mistakes, and maybe adding a few of the Could features.

• Build on the feedback given at the presentation.

• Make sure all requested features are accounted for in the sprint backlog.

Metrics and Progress

• The team has attached screenshots of Jira for progress metrics.